Project Update April 24th

Predictive Modeling (Marco & Marisa):

Marco and Marisa finalized the predictive model and shared the relevant files with the team for the Causal Model. Marco created a fairness analysis code file which allows us to compare results across different demographics. Marisa is working to interpret the results and adjust the predictive model based on it. She is also working on creating the two plots asked for in class.

Causal Modeling (Ashwith & Samuel, with Jonathan):

Nishant shared a T-Learner / S-Learner causal inference notebook with Samuel with notes on sections requiring edits based on our data structure, particularly around data loading and null handling. Samuel has begun adapting the code to our dataset, including defining the outcome variables, treatment columns, and binary encoding logic specific to our data schema. Ashwith is helping with the data integration and pipeline setup. Next steps are completing the data integration and running the initial causal effect estimates.